CRYPTOFOLIO Feature Expansion Proposal Binance Deep Integration + Claude Desktop MCP Agent February 2026 ¦ Prepared for Yoel Zumbado

| Document | Detail |
| --- | --- |
| Current Version | v0.3.1 (macOS Keychain + P&L foundation) |
| Target Version | v0.4.0 (Binance Automation) + v0.5.0 (MCP Agent) |
| Scope | Binance API expansion + Claude Desktop MCP skill integration |
| Priority | High — enables fully automated offline portfolio tracking |

1. Executive Summary	3

2. Current State Analysis	3

2.1 What Is Already Built	3

2.2 Current Binance API Coverage	3

3. Binance Deep Integration (v0.4.0)	5

3.1 Trade History — Automated Transaction Import	5

3.2 Open Orders — Live Order Tracking	5

3.3 Order History — Closed Orders	6

3.4 Deposit & Withdrawal History — Money Movement Automation	6

3.5 Staking & Savings — Passive Income Tracking	7

3.6 Dust Conversion History	7

3.7 Daily Account Snapshot	7

3.8 Full Sync Architecture	8

4. Claude Desktop MCP Agent (v0.5.0)	9

4.1 What the MCP Agent Enables	9

4.2 Architecture	9

4.3 Expanded Tool Catalog (v0.5.0)	10

4.4 Cowork Skill Integration	10

5. Updated Roadmap Proposal	12

v0.3.x — Current (Complete / In Progress)	12

v0.4.0 — Binance Deep Integration (Proposed)	12

v0.5.0 — Claude Desktop MCP Agent (Proposed)	12

v0.6.0 — Visual Dashboard (From Original Roadmap)	13

6. Recommended Implementation Order	14

6.1 Security Considerations	14

6.2 Backward Compatibility	14

7. Example Workflows After Implementation	14

7.1 First-Time Setup (Zero Manual Entry)	14

7.2 Daily Maintenance (Via Claude Desktop)	15

7.3 Tax Season	15

7.4 Portfolio Analysis	15

# 1. Executive Summary

Cryptofolio is a local-first, privacy-respecting CLI portfolio manager built in Rust. As of v0.3.1 it tracks holdings, records transactions manually, syncs Binance spot balances via read-only API, and provides an AI-powered natural language shell (Claude/Ollama).

This document proposes two major capability expansions:

- Deep Binance Integration — import trade history, open/closed orders, deposits, withdrawals, staking rewards, and dust conversions so that the portfolio reconciles itself automatically against on-exchange activity.

- Claude Desktop MCP Agent — expose cryptofolio as a Model Context Protocol skill so that any Claude Desktop conversation can query the portfolio, record transactions, trigger syncs, generate reports, and execute complex multi-step analysis in natural language.

Together these features complete the vision of a zero-maintenance, AI-native portfolio manager where money movements on Binance are captured automatically and an intelligent agent handles everything a user currently does manually through CLI commands.

# 2. Current State Analysis

## 2.1 What Is Already Built

The following capabilities are fully implemented as of v0.3.1:

| Feature | Detail | Status |
| --- | --- | --- |
| Portfolio tracking | Multi-account, multi-currency | v0.1+ |
| Manual transactions | Buy / sell / transfer / swap | v0.1+ |
| Binance balance sync | /api/v3/account — spot balances only | v0.1+ |
| Price & 24h market data | Spot + Alpha tokens | v0.1+ |
| Multi-currency / fiat | CRC, USD, EUR, stablecoins | v0.2 |
| macOS Keychain security | Touch ID, session caching | v0.3 |
| P&L foundation (FIFO/LIFO) | tax_lots + realized_pnl tables | Schema only |
| MCP / Claude Desktop | 10 tools designed, 3 docs written | Design only |
| Trade history import | /api/v3/myTrades endpoint defined | Not started |
| Open/closed orders | Not implemented | Not started |
| Deposit/withdrawal history | Not implemented | Not started |

## 2.2 Current Binance API Coverage

The BinanceClient currently calls only four endpoints:

- /api/v3/ticker/price — public price lookup

- /api/v3/ticker/24hr — 24-hour market statistics

- /api/v3/exchangeInfo — exchange metadata (defined, not yet consumed)

- /api/v3/account — authenticated spot account balances

The endpoint /api/v3/myTrades is defined in endpoints.rs but never called. A significant set of read-only endpoints available under Binance's standard API permission level are completely untouched.

# 3. Binance Deep Integration (v0.4.0)

Binance exposes a rich set of read-only endpoints accessible with the same "Enable Reading" API key permission that cryptofolio already uses. No additional permissions are needed. The following sections describe each endpoint group, the data available, and how it maps to cryptofolio features.

## 3.1 Trade History — Automated Transaction Import

| 📥 | Trade History Import (/api/v3/myTrades) Proposed Fetch every executed trade from Binance and automatically create matching buy/sell records in the local database, eliminating the need for manual transaction entry. |
| --- | --- |

The myTrades endpoint returns the complete fill history for a given symbol pair, including price, quantity, fee, fee asset, and timestamps. Cryptofolio already has all necessary database structures to store this data.

Proposed command surface:

- cryptofolio binance import-trades --account Binance — import all trades for all held assets

- cryptofolio binance import-trades BTC --from 2025-01-01 — symbol-specific or date-filtered import

- cryptofolio sync --account Binance --full — extend the existing sync command to include trades

Import logic:

- Fetch current balance to discover active trading pairs (already done today)

- For each non-zero asset, call myTrades for {ASSET}USDT to retrieve full history

- De-duplicate against existing transactions using Binance trade IDs (orderId / tradeId stored in tx metadata)

- Create buy/sell transactions with exact prices, quantities, and fee breakdowns

- Update cost basis and tax lot records automatically

Key Binance API fields captured:

| Binance Field | Type | Mapped To |
| --- | --- | --- |
| id | u64 — unique trade ID | tx.external_id (de-duplication key) |
| orderId | u64 | tx.notes (order reference) |
| symbol | String e.g. BTCUSDT | tx.asset + tx.account |
| price | Decimal | tx.price_amount |
| qty | Decimal | tx.quantity |
| quoteQty | Decimal — USD value | tx.total_value |
| commission | Decimal | tx.fee |
| commissionAsset | String e.g. BNB | tx.fee_currency |
| isBuyer | bool | tx.tx_type (Buy vs Sell) |
| time | Unix ms timestamp | tx.timestamp |

## 3.2 Open Orders — Live Order Tracking

| 📋 | Open Orders (/api/v3/openOrders) Proposed Display all currently open limit, stop-loss, and OCO orders. Useful for understanding pending exposure and upcoming fills that will become transactions. |
| --- | --- |

This endpoint requires the same read-only API key. It returns all unfilled or partially filled orders.

Proposed command surface:

- cryptofolio binance orders — show all open orders in a formatted table

- cryptofolio binance orders BTC — filter to a specific asset

- cryptofolio binance orders --json — machine-readable output for scripting

Display columns: Symbol | Side | Type | Price | Quantity | Filled | Time

Value-add features:

- Highlight orders where the current price is within 1% of the limit price ("near fill")

- Calculate total pending exposure: "You have $3,200 in open buy orders"

- Integrate with AI shell: "Do I have any open orders?" just works

## 3.3 Order History — Closed Orders

| 📜 | All Orders History (/api/v3/allOrders) Proposed Retrieve the complete history of all orders (filled, cancelled, expired) for any symbol. Enables reconciliation between what was ordered vs what actually executed. |
| --- | --- |

Combined with myTrades, this provides a complete audit trail of Binance activity. Cancelled orders reveal intent but no money movement; filled orders cross-reference with the trade import.

Proposed command surface:

- cryptofolio binance order-history -- show last 50 orders

- cryptofolio binance order-history --status filled|cancelled|all

- cryptofolio binance order-history --from 2025-01-01 --to 2025-12-31

## 3.4 Deposit & Withdrawal History — Money Movement Automation

| 🏦 | Deposit History (/sapi/v1/capital/deposit/hisrec) Proposed Automatically import all crypto deposits to Binance, creating transfer-in records with exact timestamps, amounts, network fees, and transaction hashes. |
| --- | --- |

| 📤 | Withdrawal History (/sapi/v1/capital/withdraw/history) Proposed Automatically import all crypto withdrawals from Binance to external wallets or other exchanges, creating transfer-out records with fee data. |
| --- | --- |

These two SAPI endpoints are the most valuable for automated portfolio reconciliation. They capture all on-chain money movements in and out of the exchange, which today must be entered manually as transfer transactions.

Proposed command surface:

- cryptofolio binance import-deposits — import all deposit history

- cryptofolio binance import-withdrawals — import all withdrawal history

- cryptofolio binance import-movements — import both deposits and withdrawals

- cryptofolio sync --full — umbrella command: balances + trades + deposits + withdrawals

Key data captured:

- Exact on-chain amounts and timestamps

- Network transaction hash (stored in tx.notes for blockchain explorer lookups)

- Fee amounts and assets

- Source/destination address

- Confirmation status — pending deposits not imported until confirmed

## 3.5 Staking & Savings — Passive Income Tracking

| 💰 | Flexible Savings & Staking (/sapi/v1/simple-earn/*) Proposed Retrieve current Simple Earn positions (flexible and locked) plus dividend/reward history. Track passive income from yield-bearing Binance products. |
| --- | --- |

Many users hold assets in Binance Flexible Savings or Locked Staking, which currently do not appear in the spot account balance (or appear as a wrapped token). These endpoints expose the actual underlying positions and accrued rewards.

Endpoints:

- /sapi/v1/simple-earn/flexible/position — current flexible earn positions

- /sapi/v1/simple-earn/locked/position — current locked staking positions

- /sapi/v1/asset/assetDividend — dividend / staking reward history

Proposed account types:

- A new account category "savings" for Binance Simple Earn holdings

- Automatic reward transactions created as "Income" type with each dividend record

- APY calculations for display in portfolio overview

## 3.6 Dust Conversion History

| 🌪️ | Dust Conversion History (/sapi/v1/asset/dribblet) Proposed Small asset balances below Binance's minimum trade threshold are automatically converted to BNB. Import these micro-conversions to keep cost basis accurate. |
| --- | --- |

Dust conversions are invisible to most users but create taxable events. Importing them automatically ensures accurate P&L and tax reporting.

## 3.7 Daily Account Snapshot

| 📸 | Account Snapshots (/sapi/v1/accountSnapshot) Proposed Retrieve historical daily balance snapshots to reconstruct portfolio value history without needing to have run cryptofolio every day. Enables instant historical charts. |
| --- | --- |

This endpoint returns up to 30 days of daily snapshots per call, with asset-level balances. It powers the v0.4.0 dashboard historical charts without requiring daily CLI runs. Data is stored in a new snapshots table for time-series queries.

## 3.8 Full Sync Architecture

All individual import features above compose into a unified sync pipeline:

| Step | API Call | Creates | Frequency |
| --- | --- | --- | --- |
| 1 | /api/v3/account | Balance update | On every sync |
| 2 | /api/v3/myTrades (per asset) | Buy/sell transactions | Incremental |
| 3 | /sapi/v1/capital/deposit/hisrec | Transfer-in records | Incremental |
| 4 | /sapi/v1/capital/withdraw/history | Transfer-out records | Incremental |
| 5 | /sapi/v1/asset/assetDividend | Income transactions | Incremental |
| 6 | /sapi/v1/asset/dribblet | Swap transactions | As needed |
| 7 | /sapi/v1/accountSnapshot | Historical snapshots | Backfill once |

A sync_log table tracks each sync run with timestamps, counts of records created/updated, and any errors. The --full flag runs all 7 steps. The default sync runs only steps 1–2 for speed.

# 4. Claude Desktop MCP Agent (v0.5.0)

The MCP (Model Context Protocol) integration was fully designed in February 2026 (see docs/MCP_TECHNICAL_ANALYSIS.md, MCP_USER_GUIDE.md, MCP_API_REFERENCE.md) but not yet implemented. This section proposes the implementation path, an expanded tool set to cover the new Binance features above, and integration with Claude desktop as a Cowork skill.

## 4.1 What the MCP Agent Enables

Instead of memorising CLI commands, you talk to Claude Desktop naturally:

| You say | Claude does |
| --- | --- |
| "What's my portfolio worth today?" | Calls cryptofolio_get_portfolio, formats P&L summary |
| "Sync Binance and show me what changed" | Runs full sync, diffs before/after, highlights new trades |
| "I transferred 0.5 ETH to Ledger yesterday" | Records transfer transaction with yesterday's timestamp |
| "Show me all my BTC trades from 2025" | Queries filtered transaction history, displays table |
| "What were my staking rewards last month?" | Queries income transactions, sums by asset and period |
| "Prepare a tax export for Q1 2025" | Exports filtered CSV to Downloads, confirms location |
| "Am I over-exposed to ETH?" | Analyses portfolio allocation, suggests rebalancing options |
| "What open orders do I have on Binance?" | Fetches live open orders, shows near-fill alerts |

## 4.2 Architecture

The recommended architecture (already documented in MCP_TECHNICAL_ANALYSIS.md) uses a Node.js/TypeScript MCP server that wraps the cryptofolio binary via its JSON output interface. This approach:

- Keeps the Rust binary as the single source of truth for all data

- Avoids duplicating database logic in TypeScript

- Lets the MCP server benefit from every future cryptofolio CLI improvement automatically

- Maintains the local-first, no-cloud-sync guarantee

Architecture flow:

Claude Desktop (AI) ¦ MCP JSON-RPC over stdio cryptofolio-mcp (Node.js/TypeScript) ¦ child_process spawn + --json flag cryptofolio (Rust binary) ¦ SQLite queries ~/.config/cryptofolio/database.db

## 4.3 Expanded Tool Catalog (v0.5.0)

The original design specified 10 tools. With the new Binance features the expanded catalog adds 5 more, bringing the total to 15 — still within the recommended range for a well-curated MCP server:

| Tool Name | Purpose | Group |
| --- | --- | --- |
| cryptofolio_get_portfolio | Full portfolio overview with P&L | Portfolio |
| cryptofolio_get_prices | Current prices for 1..N assets | Market |
| cryptofolio_get_market_data | 24h stats, volume, high/low | Market |
| cryptofolio_record_transaction | Record buy / sell / transfer / swap | Transactions |
| cryptofolio_track_conversion | Multi-step fiat-to-crypto flow | Transactions |
| cryptofolio_list_transactions | Filtered + paginated tx history | Transactions |
| cryptofolio_analyze_asset | Per-asset performance analysis | Analytics |
| cryptofolio_export_transactions | CSV export for taxes / accountant | Reports |
| cryptofolio_list_accounts | Show configured accounts | Config |
| cryptofolio_sync_exchange | Sync balances from Binance | Sync |
| cryptofolio_import_trades (NEW) | Import trade history from Binance | Sync |
| cryptofolio_get_open_orders (NEW) | Show live open orders on Binance | Market |
| cryptofolio_import_movements (NEW) | Import deposits and withdrawals | Sync |
| cryptofolio_get_staking_info (NEW) | Show Simple Earn positions & rewards | Portfolio |
| cryptofolio_full_sync (NEW) | Run complete 7-step Binance sync | Sync |

## 4.4 Cowork Skill Integration

In addition to the Claude Desktop MCP configuration, cryptofolio can be exposed as a Cowork skill — a local plugin that Claude (Cowork mode) can invoke directly from any desktop conversation. This provides:

- One-click portfolio queries from any conversation without leaving the app

- Automated scheduled syncs (using the schedule skill) — e.g. sync Binance every morning at 8 AM

- File output delivered directly to the user's selected workspace folder (reports, CSV exports)

- Cross-skill workflows: cryptofolio data + Excel skill = instant portfolio spreadsheet

Implementation path for the Cowork skill:

- Wrap cryptofolio CLI JSON output in a simple skill manifest

- Define 5-8 core actions (portfolio, prices, sync, export, open-orders)

- Register with Cowork plugin system

- Test with the schedule skill for automated daily syncs

# 5. Updated Roadmap Proposal

## v0.3.x — Current (Complete / In Progress)

| Feature | Notes | Status |
| --- | --- | --- |
| macOS Keychain + Touch ID | Fully implemented, testing pending | Done |
| P&L foundation (FIFO/LIFO schemas) | Schema done, calculator not yet started | Partial |
| FIFO/LIFO P&L calculator | Phase 3 per implementation plan | Next |
| Reporting system (Phase 4) | Template engine + 5 built-in reports | Next |

## v0.4.0 — Binance Deep Integration (Proposed)

| Feature | Effort | Value | API Endpoint |
| --- | --- | --- | --- |
| Trade history import | Medium | Eliminates manual buy/sell entry | /api/v3/myTrades |
| Open orders display | Low | Live order book visibility | /api/v3/openOrders |
| Order history | Low | Full audit trail | /api/v3/allOrders |
| Deposit history import | Medium | Eliminates manual transfer-in entry | /sapi/v1/.../deposit |
| Withdrawal history import | Medium | Eliminates manual transfer-out entry | /sapi/v1/.../withdraw |
| Simple Earn / staking positions | Medium | Passive income tracking | /sapi/v1/simple-earn/* |
| Staking reward / dividend import | Low | Income transaction automation | /sapi/v1/asset/assetDividend |
| Dust conversion import | Low | Tax accuracy for micro-swaps | /sapi/v1/asset/dribblet |
| Daily account snapshots | Medium | Historical chart data backfill | /sapi/v1/accountSnapshot |
| Unified --full sync pipeline | Low | One command to sync everything | All above |

## v0.5.0 — Claude Desktop MCP Agent (Proposed)

| Feature | Effort | Value |
| --- | --- | --- |
| Node.js MCP server scaffold | Low | Foundation for all MCP tools |
| 10 original MCP tools | Medium | Full conversational portfolio interface |
| 5 new Binance MCP tools | Low (CLI already exists) | Natural language Binance automation |
| Claude Desktop config + install script | Low | One-command setup |
| Cowork skill (desktop plugin) | Low | Portfolio queries from any conversation |
| Scheduled auto-sync skill | Low | Daily automatic Binance sync |
| NPM package + documentation | Low | Easy distribution and updates |

## v0.6.0 — Visual Dashboard (From Original Roadmap)

The original v0.4.0 dashboard concept (local Node.js + React + SQLite) moves to v0.6.0 to prioritise automation first. With Binance history imported and daily snapshots stored, the dashboard now has rich historical data to visualise from day one.

# 6. Recommended Implementation Order

Given existing foundations and maximum user value, the recommended sequence is:

| # | Feature | Effort | Rationale |
| --- | --- | --- | --- |
| 1 | FIFO/LIFO P&L calculator | 2-3 days | Schema is ready; unlocks tax reporting |
| 2 | Trade history import (myTrades) | 2-3 days | Endpoint already defined; highest user value |
| 3 | Deposit & withdrawal history | 2 days | Completes money-in / money-out automation |
| 4 | Open orders + order history | 1 day | Low effort, high visibility feature |
| 5 | Simple Earn + staking rewards | 2 days | Captures passive income accurately |
| 6 | Dust conversions + snapshots | 1 day | Polishes tax accuracy + history |
| 7 | MCP server MVP (3 core tools) | 1-2 days | Fast path to Claude Desktop integration |
| 8 | Full MCP tool suite (15 tools) | 3-4 days | Complete conversational agent |
| 9 | Cowork skill + scheduled sync | 1 day | Zero-maintenance daily automation |

## 6.1 Security Considerations

All proposed features preserve cryptofolio's security guarantees:

- All new Binance endpoints use the existing read-only API key — no additional permissions required

- De-duplication keys (Binance trade IDs, order IDs) prevent duplicate transaction creation on repeated syncs

- Imported transactions are clearly tagged with their source (Binance import) so users can audit them

- The MCP server does not expose API keys — it only invokes CLI commands that read from the local keychain

- No data leaves the machine — the MCP server is purely a local bridge between Claude Desktop and the local binary

- A --dry-run flag on all import commands lets users preview what would be created before committing

## 6.2 Backward Compatibility

All changes are additive. Existing commands, flags, JSON output formats, and database schemas remain unchanged. New import commands are opt-in. Manual transaction entry continues to work exactly as before — the Binance import supplements it rather than replacing it.

# 7. Example Workflows After Implementation

## 7.1 First-Time Setup (Zero Manual Entry)

- cryptofolio account add Binance --type exchange --sync

- cryptofolio config set-secret binance.api_key

- cryptofolio config set-secret binance.api_secret

- cryptofolio sync --full --account Binance

Result: All trades, deposits, withdrawals, and staking rewards imported. Cost basis calculated. P&L available immediately. Zero manual transaction entry.

## 7.2 Daily Maintenance (Via Claude Desktop)

User opens Claude Desktop, says:

- "Good morning, sync Binance and show me what changed overnight"

Claude: runs cryptofolio_full_sync, then cryptofolio_get_portfolio, then highlights any new fills, deposits, or rewards since yesterday.

## 7.3 Tax Season

- "Export all my Binance trades from 2025 as CSV for my accountant"

Claude: calls cryptofolio_export_transactions with date filters, delivers the file directly to the selected folder, and summarises total realised gains/losses using the FIFO engine.

## 7.4 Portfolio Analysis

- "How much have I made from staking rewards in the last 6 months?"

Claude: queries income-type transactions, aggregates by asset, converts to USD at historical rates, presents a breakdown.

Vision: Zero-Maintenance, AI-Native Portfolio Tracking Binance syncs itself. Claude handles the questions. You just check in.